# IntraFlow – Sprint Plan, User Stories, Tasks, and DoD

## Sprint 0 – Foundations

Goal: Establish a clean, scalable technical foundation.

### User Stories

- As a developer, I want a clean solution structure so the system can scale.

- As a system, I want database migrations so schema changes are traceable.

### Tasks

- Create Git repository and documentation folder

- Create solution and layered projects (Web, Application, Domain, Infrastructure, Tests)

- Configure dependency injection between layers

- Configure EF Core with SQL Server

- Setup ASP.NET Core Identity

- Create initial database migration

- Add basic Bootstrap layout and authentication UI

- Add unit test and integration test skeletons

### Definition of Done (DoD)

- Application builds and runs

- Database is created via migration

- Login works

- At least one unit test and one integration test pass

## Sprint 1 – Authorization & Roles

Goal: Ensure role-based access control is enforced.

### User Stories

- As an admin, I can assign roles to users.

- As a user, I can only access authorized pages.

### Tasks

- Define roles: Employee, Approver, Admin

- Seed roles and sample users

- Implement policy-based authorization

- Update navigation based on role

- Add authorization tests

### Definition of Done (DoD)

- Unauthorized access is blocked

- Policies are enforced server-side

- Authorization tests pass

## Sprint 2 – Request Creation

Goal: Allow employees to create and submit requests.

### User Stories

- As an employee, I can create and submit a request.

- As a system, I validate request input.

### Tasks

- Design Request and RequestType entities

- Implement Draft and Submitted statuses

- Create request creation UI

- Add server-side validation

- Write unit tests for request creation

### Definition of Done (DoD)

- Requests can be created and submitted

- Invalid input is rejected

- Tests cover request creation logic

## Sprint 3 – Review & Approval

Goal: Enable approvers to review and decide on requests.

### User Stories

- As an approver, I can approve or reject requests.

- As a requester, I can view the decision.

### Tasks

- Implement approver request queue

- Enforce valid status transitions

- Require rejection reason

- Write tests for approval rules

### Definition of Done (DoD)

- Only approvers can approve/reject

- Invalid transitions are prevented

- Approval logic is tested

## Sprint 4 – Comments & Audit Trail

Goal: Ensure collaboration and traceability.

### User Stories

- As a user, I can comment on a request.

- As an auditor, I can view the full request history.

### Tasks

- Create Comment entity and UI

- Create AuditLog entity

- Log all state changes

- Create audit history view

- Add audit-related tests

### Definition of Done (DoD)

- All actions are logged

- Audit logs are immutable

- Audit history is visible

## Sprint 5 – Attachments

Goal: Support secure document attachments.

### User Stories

- As a user, I can upload PDF attachments securely.

### Tasks

- Implement PDF-only upload (max 5MB)

- Store files in DB

- Secure download endpoint

- Add validation tests

### Definition of Done (DoD)

- Only valid PDFs are accepted

- Files are retrievable

- Attachment rules are enforced

## Sprint 6 – Notifications & Hardening

Goal: Improve communication and robustness.

### User Stories

- As a user, I receive email notifications on status changes.

### Tasks

- Implement email sender abstraction

- Trigger emails on key events

- Add security hardening

- Expand test coverage

### Definition of Done (DoD)

- Emails are sent on submission and decision

- Security best practices applied

- Critical paths are tested

## Sprint 7 – Polish & Portfolio Readiness

Goal: Finalize project for presentation.

### User Stories

- As a reviewer, I can understand the system design and decisions.

### Tasks

- Refactor code

- Improve UI consistency

- Update README and documentation

- Add screenshots

- Document limitations and future work

### Definition of Done (DoD)

- Project is stable

- Documentation is complete

- Ready for portfolio showcase